Project Proposal: MediaStream Web Application

Section 1: Project Overview

This project involves the development of MediaStream, a streamlined, web-based application designed for personal music and video playback. The platform provides a centralized hub where users can securely manage their digital media library. By focusing on a "clean and working" architecture, the project prioritizes a high-quality user experience within a strictly defined feature set, ensuring the application is fully functional and polished rather than over-engineered.

The core functionality of MediaStream centers on three pillars: Identity Management, Media Management, and Native Streaming. Users will be able to create accounts to maintain private libraries, upload standard media formats (MP3 and MP4), and stream their content directly through a web browser. To maintain a realistic development cycle for a single developer, the scope intentionally excludes complex features such as recommendation algorithms, live broadcasting, payment processing, or native mobile applications.

Section 2: Technical Roadmap and Implementation Plan

HTML/CSS/JavaScript for the frontend, Node.js and Express for the backend, and a relational database for data persistence.

Week 1: Foundations and Authentication

- Environment Setup: Initialize the Node.js environment, configure version control, and set up the Express.js server architecture.

- Database Schema Design: Design and implement database tables to manage user credentials and media metadata (file paths, upload dates, and ownership).

- Identity Management: Develop the registration and login systems. This involves implementing secure password hashing on the backend and managing user sessions to protect private libraries.

Week 2: Data Persistence and File Management

- Upload Infrastructure: Build the backend logic to handle multipart/form-data for MP3 and MP4 uploads.

- Storage Logic: Implement a file storage strategy where physical files are saved to a secure directory while their corresponding metadata is correctly indexed in the database.

- Validation: Ensure file type and size validation to maintain server stability and security.

Week 3: Frontend Interface and Native Playback

- Media Library Development: Build a dynamic "Library" page using JavaScript to fetch and display the user's uploaded files from the database.

- Streaming Integration: Implement the media player component. This will leverage the browser’s native <audio> and <video> APIs, allowing for high-performance streaming without the overhead of heavy third-party libraries.

- UI/UX Refinement: Use CSS to ensure a clean, responsive layout for the browser-based player.

Week 4: Quality Assurance and Deployment

- System Testing: Conduct comprehensive testing to ensure the end-to-end flow—from user signup to file playback—is seamless and bug-free.

- Production Deployment: Host the application on a live URL, ensuring the database and file storage are correctly configured for a production environment.

- Final Documentation: Prepare the final project report detailing the technical architecture and successful achievement of the project's criteria.